GRC INTELLIGENCE PROGRAM

Weekly Executive Report

Report Period: June 8 – June 15, 2026  |  Run: Monday 05:00 AM  |  CONFIDENTIAL

| New Cases | Escalated Cases | Critical Risks | Total Open Risks | Frameworks Active |
| --- | --- | --- | --- | --- |
| 6 | 1 (RR-006) | 4 | 16 | 12+ |

# 1. Executive Summary

This week's GRC intelligence sweep (June 8–15, 2026) identified six new threat cases requiring immediate action and one escalated case reflecting a positive risk reduction. The threat landscape is dominated by a record-breaking Microsoft Patch Tuesday (198+ CVEs), a wormable Windows kernel vulnerability carrying EternalBlue-level risk, and multiple CISA KEV additions spanning enterprise ERP, browser, network, and WAN infrastructure.

CISA Binding Operational Directive 26-04 (issued June 10, 2026) supersedes BOD 22-01 and redefines federal vulnerability remediation obligations using a risk-based triage model. While this directive applies to federal agencies, it establishes the current best-practice baseline that enterprise security programs should align to.

A note of progress: the previously tracked AWS Linux kernel DirtyFrag vulnerability (RR-006) has been downgraded from High to Medium following confirmation that AWS Fargate has been fully patched across all regions as of June 15.

# 2. Threat Landscape — This Week

The following six new cases were identified during the June 8–15 intelligence sweep. All are confirmed as either actively exploited (CISA KEV) or carrying a wormable/zero-day exploitation profile.

| Risk ID | CVE / Advisory | CVSS | Like. | Impact | Rating | Primary Concern |
| --- | --- | --- | --- | --- | --- | --- |
| RR-011 | CVE-2026-35273 Oracle PeopleSoft RCE | 9.8 | 5 | 5 | Critical | Zero-day; UNC6240 active extortion; CISA KEV; federal due Jul 3 |
| RR-012 | CVE-2026-45657 Windows Kernel RCE (Wormable) | 9.8 | 4 | 5 | Critical | EternalBlue-profile; wormable; self-propagating exploit; no user interaction |
| RR-013 | CVE-2026-47291 Windows HTTP.sys RCE | 9.8 | 4 | 5 | Critical | Single malicious HTTP packet = full server RCE; registry workaround available now |
| RR-014 | CVE-2026-7473 Arista EOS Tunnel Policy Bypass | 6.9 | 4 | 4 | High | NO VENDOR PATCH PLANNED; formal risk acceptance required; compensating controls designed |
| RR-015 | CVE-2026-11645 Chrome V8 Sandbox Escape | 8.8 | 5 | 4 | Critical | Electron app coverage gap; silent exploit; session theft = MFA bypass; CISA KEV |
| RR-016 | CVE-2026-20245 Cisco SD-WAN Manager RCE | 7.8 | 4 | 5 | Critical | Root on SD-WAN Manager = WAN fabric control; CISA KEV; authenticated prerequisite |

# 3. Escalated Cases — Risk Register Updates

## RR-006: AWS Linux Kernel DirtyFrag — Risk Reduced

| Change | Before | After |
| --- | --- | --- |
| AWS Fargate patched all regions (June 15, 2026) | Likelihood: 4 ¦ Score: 16 ¦ Rating: High | Likelihood: 3 ¦ Score: 12 ¦ Rating: Medium |

AWS confirmed full Fargate patch deployment across all regions by June 15. Customer-managed EKS, Bottlerocket, and EC2 Linux instances still require patching. Risk has been formally downgraded. Tracking continues.

# 4. Risk Register Status

The risk register now contains 16 tracked risks (RR-001 through RR-016). Distribution after this week's additions:

| Risk Rating | This Week | Cumulative |
| --- | --- | --- |
| Critical | 4 new | 7 |
| High | 1 new, 1 reduced | 6 |
| Medium | 1 upgraded to | 3 |
| Total Open |  | 16 |

Snapshot saved: GRC_Intelligence_Risk_Register_2026-06-15.xlsx

# 5. Remediation Status — Priority Actions

## 72-Hour Emergency Actions (by June 18)

| Risk | Action | Owner | Due | Priority |
| --- | --- | --- | --- | --- |
| RR-013 | Set MaxRequestBytes registry key on all IIS/HTTP.sys servers (no reboot; eliminates HTTP.sys RCE exposure immediately) | Cloud Platform Eng. | Jun 16 | Critical |
| RR-015 | Force Chrome/Edge update to all endpoints via MDM/Intune; send employee phishing awareness communication | Endpoint Eng. / SOC | Jun 16 | Critical |
| RR-012 | Deploy June 2026 Windows cumulative update to all servers/endpoints; block SMB TCP 445 between segments as worm containment | Cloud Platform Eng. | Jun 18 | Critical |
| RR-011 | Apply Oracle emergency patch for PeopleSoft CVE-2026-35273; restrict internet-facing portals to VPN/internal; run UNC6240 IOC threat hunt | Ent. App Eng. / GRC | Jun 22 | Critical |
| RR-016 | Patch Cisco SD-WAN Manager; enforce MFA on all admin accounts; move vManage to management segment; forward audit logs to SIEM | Network Eng. / IAM | Jun 30 | Critical |
| RR-014 | Deploy interface ACLs + NetFlow monitoring on Arista EOS devices; initiate formal risk acceptance with CISO/CRO (no vendor patch will be issued) | Network Eng. / GRC | Jun 30 | High |

# 6. Regulatory & Compliance Notes

## CISA Binding Operational Directive 26-04 (June 10, 2026)

BOD 26-04 supersedes BOD 22-01 and introduces a risk-based vulnerability prioritization model for federal agencies. While binding only on federal civilian executive branch (FCEB) agencies, BOD 26-04 establishes the current U.S. government best-practice baseline for vulnerability management. Key changes:

- Risk-tiered remediation timelines replace flat 15/60-day KEV deadlines

- Agencies must demonstrate risk-based triage methodology, not just patch compliance

- BOD 26-04 applies to all CVEs in the CISA KEV catalog (not KEV additions only)

- Enterprise programs should assess alignment with BOD 26-04 triage model regardless of federal applicability

Applicable KEV due dates (federal): RR-011 Oracle PeopleSoft — July 3, 2026; RR-014 Arista EOS — June 30, 2026; RR-015 Chrome V8 — June 30, 2026; RR-016 Cisco SD-WAN — June 30, 2026.

## Framework Coverage This Run

All 12 active frameworks were applied across case documentation this week. No new framework additions required. Frameworks applied: NIST CSF 2.0, NIST SP 800-53 Rev 5, ISO 27001:2022, CIS Controls v8, NIST AI RMF, ISO 42001, EU AI Act, MITRE ATT&CK, IEC 62443, CMMC 2.0, FedRAMP, PCI-DSS v4.0.

## Disclosure Considerations

Any confirmed exploitation of CVE-2026-35273 (Oracle PeopleSoft) resulting in unauthorized access or data exfiltration triggers breach notification obligations under applicable state laws, GLBA, GDPR, and potentially SEC 4-day material incident disclosure rules. GRC recommends engaging legal counsel if threat hunt activities identify indicators of compromise.

# 7. Recommended Board Actions

The following items are presented for board or senior leadership awareness and, where indicated, decision:

| # | Recommendation | Decision Required? | Owner |
| --- | --- | --- | --- |
| 1 | Authorize emergency change freeze exceptions for Windows June 2026 patch deployment within 72 hours. Wormable CVE-2026-45657 carries WannaCry-equivalent propagation risk to unpatched estates. | Yes — Change freeze exception | CISO / Change Mgmt |
| 2 | Authorize incident response retainer activation for threat hunt following Oracle PeopleSoft exposure. UNC6240/ShinyHunters is conducting active extortion; legal and IR engagement recommended if any IOCs are confirmed. | Yes — IR retainer activation | CISO / Legal / GRC |
| 3 | Approve formal risk acceptance for Arista EOS CVE-2026-7473. Vendor has confirmed no patch will be issued. Risk acceptance must be documented with compensating controls and CISO/CRO signature per GRC policy. | Yes — Risk acceptance sign-off | CISO / CRO / Network |
| 4 | Mandate Electron application inventory as a standing CMDB requirement. CVE-2026-11645 exposed a systemic gap: Chrome auto-update alone does not cover V8 engines embedded in Electron desktop apps. Policy update required. | Yes — Policy update | IT Asset Mgmt / GRC |
| 5 | Awareness only: AWS Fargate DirtyFrag risk (RR-006) formally downgraded from High to Medium following AWS confirmation of full patch deployment. Customer-managed EKS/EC2 patching still in progress. | No — Awareness only | Cloud Platform Eng. |

Report generated by GRC Intelligence Program v2.1  |  Analyst: Blaise Kingko  |  2026-06-15 05:00 AM (automated)  |  CONFIDENTIAL